Smart Clinic Database System

Mid-Project Progress Report

| Student Name | Student ID | Primary Contribution |
| --- | --- | --- |
| Dana Mohammed Alajmi | 240040990 | Group Leader and Repository Manager |
| Amani Barjas | 240047827 | Task 1: Database Design |
| Dareen Alanazi | 240022387 | Task 2: Database Implementation |
| Manar Mutaib Al-Harbi | 240061219 | Task 3: SQL Operations |

1. Progress Summary

The project has completed the Task 3 preparation stage. The single MySQL file now contains the required SELECT, JOIN, nested, GROUP BY, UPDATE, DELETE, VIEW, and TRIGGER operations with purpose statements. The file passed MySQL parsing and internal data checks, and equivalent operations returned coherent results in an isolated Supabase PostgreSQL validation schema. Actual MySQL Workbench execution and course-compliant screenshot capture remain required before final approval.

| Workstream | Status | Evidence/Output |
| --- | --- | --- |
| Task 1 - Design | Prepared for team review | ER/EER diagram, relational schema, keys, cardinalities, assumptions |
| Task 2 - Implementation | Prepared for MySQL execution | Database, eight tables, constraints, and sample records |
| Task 2 Evidence | Pending actual capture | MySQL Workbench code, table outputs, and execution status |
| Task 3 - SQL Operations | Implemented and support-validated | MySQL code plus eight genuine, clearly labeled Supabase result panels |
| Task 3 MySQL Evidence | Pending actual capture | MySQL Workbench code and output screenshots for every assessed operation |
| Task 4 - Reflection | Deferred by instruction | Will be written only after the full project is complete |

2. Completed Work

- Defined eight relational tables covering people, patients, doctors, appointments, treatments, medicines, prescriptions, and payments.

- Modeled PERSON as a supertype specialized into the PATIENT and DOCTOR subtypes.

- Specified primary keys, foreign keys, uniqueness constraints, checks, and controlled ENUM values.

- Produced a complete ER/EER diagram with entity attributes and relationship cardinalities.

- Prepared a repeatable MySQL 8.0 script with a transaction-based insertion sequence.

- Inserted at least five logically connected records into every main table.

- Added SELECT, JOIN, nested, GROUP BY, UPDATE, DELETE, VIEW, and TRIGGER operations to the same SQL file.

- Executed equivalent Task 3 operations in an isolated Supabase schema and restored all temporary data changes.

- Created eight genuine evidence panels that identify their platform and do not impersonate MySQL Workbench.

3. Key Design Decisions

| Decision | Reason |
| --- | --- |
| Shared person supertype | Avoids repeated identity and contact attributes in separate patient and doctor tables. |
| Disjoint, total specialization | Makes each clinic person one clear role while demonstrating the required EER feature. |
| Associative prescription table | Stores dosage and duration while resolving the treatment-medicine many-to-many relationship. |
| Multiple payments per appointment | Supports insurance, installments, and future mixed payment scenarios. |
| Restrictive transactional deletion | Protects clinical and financial history from accidental parent-record deletion. |
| One evolving SQL file | Meets the final requirement for a single implementation file and prevents inconsistent copies. |

4. Challenges and Responses

| Design-Stage Challenge | Response |
| --- | --- |
| Representing specialization relationally | Used PERSON as the supertype and made each subtype key a foreign key to PERSON. |
| Maintaining referential insertion order | Created and populated tables from parent entities to dependent transactional entities inside one transaction. |
| Preventing schedule conflicts | Added unique doctor-time and patient-time constraints to APPOINTMENT. |
| Protecting evidence integrity | Kept MySQL placeholders, added visibly labeled supporting Supabase results, and avoided presenting them as Workbench evidence. |
| Trigger portability | Qualified the PostgreSQL validation function's schema, set an immutable search path, and retained the correct MySQL trigger syntax in the assessed file. |

5. Team Contributions

| Member | Current Contribution | Status |
| --- | --- | --- |
| Dana Mohammed Alajmi | Project coordination, file organization, repository management, integration review | In progress |
| Amani Barjas | Task 1 entity analysis, keys, relationships, cardinalities, EER feature, assumptions, relational schema | Prepared for review |
| Dareen Alanazi | Task 2 database creation, table definitions, constraints, data insertion, and testing preparation | Prepared for MySQL execution |
| Manar Mutaib Al-Harbi | Task 3 SELECT, JOIN, nested, aggregate, UPDATE, DELETE, VIEW, TRIGGER, purposes, and evidence specification | Prepared for team review |
| All members | Cross-review, testing, evidence, progress report, final report, and later reflection | Ongoing |

6. Next-Stage Plan

- We will review the ER/EER model, assumptions, relational schema, sample data, and Task 3 purposes as a team.

- We will run the complete Tasks 1–3 script in MySQL Workbench and correct any environment-specific issues.

- We will capture and organize all required Task 2 and Task 3 MySQL Workbench screenshots.

- We will compare the MySQL results with the supporting validation evidence and approve the final technical results.

- We will review the actual MySQL query results before writing the 300–500-word Project Reflection.

- We will assemble and verify the final DOCX, PDF, correct repository link, and compressed submission package.